## Slide 1
Template – Scope & Roadmap
Template Slide | Replace with your Org Header Slide

## Slide 2
FY25 Q4
FY26 Q1
FY26 Q2
FY26 Q3
FY25 Q3
Wave 0 | 
Wave 1 | 
Wave 2 | 
Wave 3 | 
Wave 4 | 
Wave 5 | 
Domain 1 Platform & Insights
Domain 2 Platform & Insights
Domain 5 Platform & Insights
Domain 4 Platform & Insights
Domain 3 Platform & Insights
Operations, Framework, CI/CD & Compliance Support
High Level Roadmap
Migrate <fill your> portfolio in <Year/Quarter> and remaining portfolios in <Year/Quarter> .
MS Fabric Migration Benefits
Problem Statement
Current solution uses multiple technologies (Azure Synapse, Azure SQL, Azure Data Factory etc.) - creating complexity, operational overhead.
Current State
Over x% of data pipelines rely on Synapse/ASQL for data processing, machine learning, and reporting.
Project Goal
Migrate workloads from, Azure Synapse/SQLDB/Tabular Model to MS Fabric.
Up to x% Faster Insights: MS Fabric will reduce data hops for quicker data availability.
Built-in Copilot: MS Fabric will enhance productivity with Built-in AI capabilities on data.
Up to $x Annual Savings: MS Fabric cuts infrastructure costs through consolidation and optimized resource usage.
Pre-Requisites
Template Slide | Replace with your Org Data
Project Summary

## Slide 3
Template Slide | Replace with your Org Data
Scope
Infrastructure, CI/CD, Framework & Compliance components​ | 
Infrastructure | Manage Synapse Workspaces/Spark Pools, MS Fabric Capacity and Data Lakes.
Framework | 1. Migrate the Orchestration framework scrips (Ingestion for ADLS/Kusto, PII, GDPR, DQ, Text Translator, Audit Processing such as Telemetry/ADLS Size/Folder Switch, Purview Management, Job Notification) from Synapse to Fabric. 2. Add Data Orchestration Framework for MS Fabric.
Engineering Governance & CI/CD | 1. Leverage the existing setup/process for synapse code repo, branching strategy & release pipelines.​ 2. Create process for MS Fabric code repo & release pipelines.​ 3. Update Engineering Standard/Guidelines & govern the implementation.
Data Platform & AA | 
Ingestion | <<Callout the change>>
Transformation | 1. No change to gold Data Model. 2. Transfer Spark notebooks from Synapse to MS Fabric. 3. Update the spark notebook name, output folder & cell headers to follow <standards link> 4. Cleanup the spark notebooks wherever required (removing unwanted code and data).​
Publish | Migrate all SQL DB views to MS Fabric.
Semantic Model | Migrate SQL Tabular Models to MS Fabric as Direct Lake semantic models.​
ETL Metadata Configuration | Configure Orchestration framework metadata for Data Pipeline Job, Data Quality Check, Compliance, and Object Level Security.​
Consumer Impact | 
Power BI report users​ | No Impact.
Azure SQL DB, Power BI Semantic Model & SQL Server Tabular Model users​ | No/limited schema & data changes to data models. However, all the <add you user group> will need to update their connection strings to MS Fabric SQL & Semantic Model Endpoints.​
Insights | 
Reporting Databases/Views | Migrate all reporting databases & views to MS Fabric Lakehouse Database​
Semantic Models | Migrate existing datasets to MS Fabric (1) Smaller datasets to Direct Lake semantic model (2) Retain complex datasets as import model .​
Anchor Reports | Rewire all existing reports to query from MS Fabric as Direct Lake semantic models.​
ETL Metadata Configuration | Configure orchestration framework metadata to refresh reporting database & semantic models​.

## Slide 4
Template Slide | Replace with your Org Data
Callouts
Callouts
<<Placeholder>>
Out of scope
<<Placeholder>>
Risks
# | Title | Description | Mitigation Strategy/Plan | Mitigation Threshold
1 | Downstream Adoption | Downstream users might fail to migrate to the new endpoints on time. | Minimize data/schema changes, communicate early and often, monitor progress closely, and halt new enhancements and non-critical bug fixes post-production to enforce migration. | N/A
2 | Fabric Semantic Model | Hierarchy Limitation: Power BI semantic models on Direct Lake don't preserve hierarchies in PivotTable Fields in 'Analyze in Excel,' affecting data aggregation | Plan A: Get the roadmap/resolution from the Fabric Product Team and inform Excel users to replace hierarchies with direct columns. Plan B: If Plan A doesn’t work, revert to using the Import Model. | By the first week of <add your threshold month>, if Plan A hasn't made enough progress, we will shift to Plan B.
3 | <<Placeholder>> |  |  | 
4 | <<Placeholder>> |  |  | 
*** If we move forward with Plan B for both Risk #2 and Risk #3, <callout what you may not gain for your leadership awareness>.

## Slide 5
Domain 1 - Roadmap
Template Slide | Replace with your Org Header Slide

## Slide 6
Template Slide | Replace with your Org Data
Roadmap
Milestones | 
1. Planning & Preparation | 
2. Migration Execution | 
3. Downstream Adoption by Internal Teams | 
4. Downstream Adoption by Consumers | 
5. Legacy System | 
Plan
Wave 1 Migration Dev
UAT
User Guide
Downstream Impact Assessment & Dev
UAT
UAT
Office Hours for Migration Support
Dev Start
(06/23)
UAT Start
(09/29)
UAT End
(11/05)
Wave 1 Production Launch
(11/10)
Legacy Lights-On mode
Remove
Downstream Access
to Legacy Systems
(12/15)
Retire
Legacy
Systems
(01/05)
Downstream Impact Assessment & Dev
Monthly Communications to Stakeholders & Downstream Users.
Wave 1 includes: <<Domain subject area or sub tracks>>. The user guide will cover new connection strings and schema change list for Wave 1 data endpoints (SQL & Semantic Models).
Downstream Teams will need to rewire their current data pipelines or reports to pull from new data endpoints.
Wave 1 legacy systems will be in lights-on mode, with no new enhancements or bug fixes. Only those bugs blocking the data pipeline runs will be addressed.
Aug 2025
Sep 2025
Oct 2025
Nov 2025
Jul 2025
Dec 2025
Jan 2026
Feb 2026
Mar 2026
Jun 2025

## Slide 7
Template Slide | Replace with your Org Data
Team Structure
Project Leadership | Contact
Project Sponsor | 
Project Owner | 
Architecture & Framework (FW) | 
Project TPM | 
Communication PM | 
Engineering Governance | 
Insights Governance | 
This project will be executed in six waves (Wave 0 to 5). The project team is classified into two groups: (1) Project Leadership, comprising the Sponsor, Owner, Architect, TPM, Engineering Governance, and Communication PM who oversee all waves, and (2) Wave Team, consisting of the leads and developers for each wave.
Wave Team | Track | Leads | Migration Team
Wave 0 | Framework & Automations |  | 
 | Infrastructure |  | 
 | Engineering Standard & CI/CD |  | 
Wave 1 | Domain 1- Track 1 |  | 
 | Domain 1- Track 2 |  | 

## Slide 8
Inventory Summary
Template Slide | Replace with your Org Header Slide

## Slide 9
Template Slide | Replace with your Org Data
Data Asset Inventory
 |  |  | Platform |  |  |  |  | Insights |  | 
Wave | Domain | Track | # of Data Sources | # of Spark Notebooks | # of Gold Files in ADLS | # of SQL Views | # of SQL Tabular Models | # of Reporting Views | # Of PBI Semantic Models | # of PBI Reports
Wave 1 | Domain 1 | Track 1 | 5 | 35 | 48 | 29 | NA | 81 | 3 | 2
 | Domain 1 | Track 2 | 6 | 79 | 49 | 49 | NA | 28 | 1 | 1
 | Domain 1 | Track 3 | 3 | 23 | 27 | 4 | NA | 67 | 8 | 8
 | Domain 1 | Track 4 | 3 | 67 | 198 | 161 | NA | NA | NA | NA
 | Domain 1 | Track 5 | 20 | 98 | 113 | 115 | 1 | 337 | 14 | 19
Wave 2 | Domain 2 | Track 1 | 15 | 252 | 129 | 46 | 1 | 165 | 8 | 19
Wave 3 | Domain 3 | Track 1 | 29 | 61 | 129 | 3 | 97 | 11 |  | 6
Wave 4 | Domain 4 | Track 1 | … | … | … | … | … | … | … | …
Wave 5 | Domain 5 | Track 1 | … | … | … | … | … | … | … | …
Following is the count of assets by Domain team as of Month-Year. Refer <your inventory worksheet link> for detailed list.

## Slide 10
Template Slide | Replace with your Org Data
Data Pipeline Inventory
 |  |  |  |  |  | Average Run Time in Hours by ETL Stage |  | 
Wave | Domain | Track | Job Name | Refresh Frequency | Average Total Duration (Hours) | Ingestion | Transformation | Publish (SQL DB/Tabular Model)
Wave 1 | Domain 1 | Track 1 | Domain 1 - Track 1 - Batch Process | Twice a day | 6 hours | 0.05 | 4.2 | 0.7
 |  |  | Domain 1 - Track 1 - NRT | 6 runs a day | 2 hours | 0.27 | 0.2 | 1.18
 | Domain 1 | Track 2 | Domain 1 - Track 2 - Batch Process | Once a day | 2 hours | 0.16 | 1.58 | 0.25
 | Domain 1 | Track 3 | Domain 1 - Track 3 - Batch Process | Once a day | 7 hours | 6.05 | 1.68 | 0.16
 |  |  | Domain 1 - Track 3 - NRT | 6 runs a day | 2 hours | 0.27 | 0.2 | 1.18
 |  |  | Domain 1 - Track 3 - Real Time | … | … | … | … | …
 | Domain 1 | Track 4 | Domain 1 - Track 4 - Batch Process | … | … | … | … | …
 |  |  | Domain 1 - Track 4 - NRT | … | … | … | … | …
Wave 2 | Domain 2 | Track 1 | Domain 2 - Track 1 - Batch Process | … | … | … | … | …
 |  |  | Domain 2 - Track 1 - NRT | … | … | … | … | …
Wave 3 | Domain 3 | Track 1 | Domain 3 - Track 1 - Batch Process | … | … | … | … | …
Following is the average run time of Data Pipelines jobs by Domain team as of Month-Year. Refer < your pipeline inventory worksheet link > for details list.